# KC GlobEd CRM — Go-Live Minimum Scope (Lead Management)

The CRM goes live on Oct 6, 2026 with the minimum set below: three roles, three lead sources, round-robin, stages, SMS/email, timeline, notifications, search, filters and import/export.

day-one lead flow · 3 sources, 1 owner

Meta leads route themselves; bulk-uploaded leads wait for Admin to assign; every lead ends with one counsellor who works it.

## 1. Go-live scope

Tuesday's release is the minimum the admissions team needs to run leads in the CRM from day one. Anything not in the "Ships Tuesday" column is out of this release. Requirement IDs (GL-xx) are for tickets and QA; where a rule comes from the full Lead Management spec it keeps the same logic.

| # | Area | Ships Tuesday | Later (not this release) |
| --- | --- | --- | --- |
| 1 | Roles and login | Super Admin, Admin, Admission Counsellor; user creation by email; auto login credentials | Custom roles, permission builder, teams/hierarchy |
| 2 | Data visibility | Super Admin all; Admin all; Counsellor only assigned leads | Team-level scope, field masking by role |
| 3 | Lead capture | Excel/CSV bulk upload, Quick Add, Meta Lead Ads auto-push | Website forms, Google Lead Forms, partner links, API |
| 4 | Assignment | Round-robin for live Meta leads to logged-in active counsellors; manual assign/reassign (single + bulk) by Admin | Rule-based routing, caps, auto-reassign on SLA |
| 5 | Fields | Lead form fields, student profile (updated to the new form), 27 counsellor custom fields | Admin-built custom field engine |
| 6 | Stages | Lead stages + dispositions + mandatory next follow-up | Admin stage editor, lifecycle events from other modules |
| 7 | SMS and email | Bulk SMS, bulk email, per-lead SMS and email, trigger-based automations | Drip campaigns, drag-and-drop builder, open/click analytics |
| 8 | WhatsApp | Not in this release | After vendor is chosen |
| 9 | History | Full timeline + field-change history per lead | — |
| 10 | Notifications | In-app alerts for new lead, follow-up due/overdue, pending leads | Mobile push, email digests |
| 11 | Import / export | Excel/CSV import and export | Scheduled exports |
| 12 | Search, filters, notes | Global search, smart filters, notes | Saved shared views, scoring |
| 13 | Dialer | Manual call log only | Dialer integration after vendor onboarding |

## 2. Roles, user creation and login

Three roles ship on Tuesday. Users are created by the role above them with only name, email and designation; the new user gets login credentials by email automatically.

| Role | Created by | Can create |
| --- | --- | --- |
| Super Admin | Seeded at deployment (1-2 accounts) | Admin, Admission Counsellor |
| Admin | Super Admin | Admission Counsellor |
| Admission Counsellor | Admin or Super Admin | No one |

GL-01 Create user form: Full Name (mandatory, letters and spaces, max 60), Email ID (mandatory, valid format, must be unique across users), Designation (mandatory, text, max 60), Mobile (optional, 10 digits), Role (Admin sees only "Admission Counsellor"; Super Admin sees both).

GL-02 Credentials on creation:

- On save, the system creates the user as Active and sends an email to that address: subject "Your GCC School CRM login", with login URL, username (= email) and a one-time temporary password (12 characters, letters + numbers + symbol).

- The temporary password expires in 48 hours. Admin can click "Resend credentials" to issue a new one.

- On first login the user must set a new password (min 8 characters, 1 upper, 1 number, 1 symbol).

- "Forgot password" on the login page sends a reset link valid for 30 minutes.

GL-03 Manage users: list of users with Name, Email, Designation, Role, Status, Last Login, Created By. Actions: Edit name/designation, Resend credentials, Deactivate / Reactivate. No hard delete. Email cannot be edited after creation.

GL-04 Deactivation: a deactivated user is logged out immediately and cannot log in. Their open leads stay visible to Admin in an "Owner inactive" filter so Admin can reassign them (bulk). They are removed from round-robin at once.

GL-05 Session: idle logout after 30 minutes; one user can be logged in on multiple devices. Every login and logout is recorded (time, IP).

## 3. Data visibility

Super Admin sees every lead, user and activity. A counsellor sees only the leads currently assigned to them. The rule is enforced on the server for every list, search, filter, export, notification and API call — not just hidden in the screen.

| What | Super Admin | Admin | Admission Counsellor |
| --- | --- | --- | --- |
| Leads | All | All | Only assigned to them now |
| Unassigned leads pool | Yes | Yes | No |
| Lead details, timeline, notes | All | All | Own leads |
| Users list | All users | Counsellors | No |
| Activity log (logins, assignments, exports, edits) | All | Counsellors' activity | Own activity on own leads |
| Quick Add lead | Yes | Yes | Yes (auto-assigned to self) |
| Bulk upload | Yes | Yes | No |
| Assign / reassign | Yes | Yes | No |
| Edit lead stage, custom fields, notes, follow-ups | Yes | Yes | Own leads |
| Send SMS / email to one lead | Yes | Yes | Own leads |
| Bulk SMS / email | Yes | Yes | No |
| Export | Yes | Yes | No |
| Manage templates and automations | Yes | Yes | No |

GL-06 Reassignment removes access: when a lead is moved from Counsellor A to B, A loses access immediately (open page shows "This lead is no longer assigned to you"). The lead's full history moves with it, so B sees everything A did.

GL-07 Search respects scope: a counsellor searching a mobile that belongs to another counsellor's lead gets "Lead exists, assigned to another counsellor" — no details shown. This stops two counsellors calling the same candidate.

## 4. Lead capture

Three sources go live: Excel bulk upload, Quick Add and Meta Lead Ads. All three pass through one lead-create service: validate → normalise mobile/email → duplicate check → create or update → assign → notify.

### 4.1 Duplicate rule (applies to all three, GL-08)

- Normalise mobile: remove spaces, +91, leading 0; keep last 10 digits. Normalise email: trim, lower-case.

- Duplicate = same mobile or same email as an existing lead.

- On duplicate: no new lead. The existing lead gets a timeline entry "Re-enquired via <source>", empty fields are filled, filled fields are never overwritten, Latest Source is updated, First Source never changes, and the current owner is notified.

- If the existing lead is in Not Interested / Junk / Lost, its stage reopens to Re-enquired.

### 4.2 Meta Lead Ads (GL-09)

- Connect the GCC Facebook Page via Meta webhook (leadgen). On each event, fetch the lead by its lead ID and create it within 60 seconds.

- Map Meta form fields to CRM fields in a mapping screen per Meta form (Super Admin). Unmapped answers are saved in a "Meta answers" note on the lead.

- Store: Source = Meta Ads, campaign name/ID, ad set name/ID, ad name/ID, form name/ID, Meta lead ID, created time.

- Meta lead ID is the idempotency key: a resent webhook never creates a second lead.

- Failed fetches retry 4 times (1, 5, 15, 60 min), then go to an "Integration errors" list for Super Admin with a Retry button.

- Daily check: Meta lead count per form vs CRM count per form, shown to Super Admin.

### 4.3 Quick Add (GL-10)

One-screen form: First Name*, Last Name, Mobile*, Email, State, City, Program Interest, Source* (dropdown: Walk-in, Inbound Call, Referral, Event, Other), Note. Duplicate check runs as soon as mobile or email is typed, before save. Created by a counsellor → assigned to that counsellor. Created by Admin → Admin picks the counsellor or leaves it unassigned.

### 4.4 Excel bulk upload (GL-11)

- Admin downloads the sample template (.xlsx) with the lead form columns.

- Uploads .xlsx or .csv: max 20,000 rows, 10 MB.

- Maps file columns to CRM fields (auto-match by header name).

- Chooses: Source for this file (mandatory), Assign to (Unassigned pool / one counsellor / split equally among selected counsellors), duplicate handling (Skip — default, or Update empty fields).

- Preview of first 20 rows with errors highlighted, then Upload.

- Result: Created, Updated, Skipped (duplicate), Failed — with a downloadable error file showing each failed row and the reason (e.g. "Mobile invalid", "Duplicate of lead GCC-L-0000123").

Bulk-uploaded leads do not receive automatic SMS/email unless the Admin ticks "Send welcome message" during upload.

### 4.5 Field validation at capture

Mobile: 10 digits, starts 6–9. Email: valid format. First Name: letters, spaces, dot; max 50. Lead is created with First Name + Mobile at minimum; everything else can be blank.

## 5. Assignment

Live Meta leads are auto-assigned round-robin to counsellors who are Active and logged in. Everything else (bulk data, leftovers) is assigned by Admin manually.

### 5.1 Round-robin for Meta leads (GL-12)

- Eligible counsellor = role Admission Counsellor + status Active + a live login session (logged in and not idle-logged-out).

- Leads go to eligible counsellors one by one in a fixed order (A → B → C → A …). The rotation pointer is stored in the database so it survives restarts, and assignment uses a row lock so two leads arriving together never go to the same slot by mistake.

- A counsellor who logs out drops out of rotation; on login they rejoin at the end of the order.

- No one logged in (night, holiday): the lead goes to the Unassigned pool and Admin gets an alert. When the first counsellor logs in, pooled Meta leads are distributed round-robin among logged-in counsellors (oldest lead first), checked every 5 minutes.

- Re-enquiry from an existing lead goes to its current owner if Active, otherwise round-robin.

- Every assignment writes a timeline entry: "Assigned to <name> by Round-robin" with time.

### 5.2 Manual assign and reassign by Admin (GL-13)

- Single: from the lead page, "Assign / Reassign" → pick counsellor → reason (dropdown: New allocation, Workload, Leave, Language, Performance, Other) → save.

- Bulk: on the lead list, select leads (tick rows, tick page, or "select all N matching this filter") → Assign → either one counsellor, or "Split equally among" a chosen set of counsellors → reason → confirm screen shows the count per counsellor.

- Admin can assign to any Active counsellor, logged in or not.

- On reassignment, open follow-ups move to the new counsellor, the old counsellor loses access (GL-06), both are notified, and the timeline records from, to, by, reason, time.

### 5.3 Ownership rule

Every lead has either one owner or sits in the Unassigned pool — never two owners. Admin dashboard shows the Unassigned count at the top at all times.

## 6. Lead fields

A lead record holds three sets of fields: system fields, the student profile (replaces the current student profile screen), and the 27 counsellor custom fields. All three appear on the lead page as separate tabs.

### 6.1 System fields (CRM fills them)

Lead ID (GCC-L-0000001, sequential), Created On, Created Via (Meta / Bulk Upload / Quick Add), First Source, Latest Source, Meta campaign/ad set/ad/form, Upload file name (bulk), Owner, Lead Stage, Last Activity On, Next Follow-up On, Re-enquiry Count, Profile Completion %, Custom Fields Completion %.

### 6.2 Student profile (GL-14 — replace the current profile screen with this)

First Name, Last Name, Email and Mobile come from the lead (Meta, upload or Quick Add) and are pre-filled. The profile is shown in four steps. M = mandatory to mark the step complete. On Tuesday the counsellor or Admin fills it on the lead page; the candidate-facing dashboard is a later release.

| # | Section | Field | Type | M | Rule |
| --- | --- | --- | --- | --- | --- |
| 1 | Personal | First Name | Text | M | From lead; letters, space, dot; max 50 |
| 2 | Personal | Last Name | Text | M | Same |
| 3 | Personal | Email ID | Email | M | Valid format; change runs duplicate check |
| 4 | Personal | Mobile Number | Number | M | 10 digits, starts 6–9; change runs duplicate check |
| 5 | Personal | Date of Birth | Date | M | DD-MM-YYYY; age 17–40 |
| 6 | Personal | Age | Auto | — | From DOB, read-only |
| 7 | Personal | Gender | Dropdown | M | Male / Female / Other |
| 8 | Personal | Current State | Dropdown | M | Indian states + UTs |
| 9 | Personal | Current City | Dropdown / Text | M | Filtered by state; "Other" opens text box |
| 10 | Personal | PIN Code | Number | M | 6 digits |
| 11 | Personal | Complete Address | Text Area | — | Max 250 |
| 12 | Parent / Guardian | Parent/Guardian Name | Text | M | Letters only |
| 13 | Parent / Guardian | Relationship | Dropdown | M | Father / Mother / Guardian / Other |
| 14 | Parent / Guardian | Parent/Guardian Mobile | Number | M | 10 digits; not equal to candidate mobile |
| 15 | Parent / Guardian | Parent/Guardian Email | Email | — | Valid format |
| 16 | Academic | Class 10th Year of Passing | Year | M | 1990 to current year |
| 17 | Academic | Class 10th Grade Type + Score | Percentage / CGPA | M | % 0–100 or CGPA 0–10 |
| 18 | Academic | Class 10th Medium | Dropdown | M | English / Other |
| 19 | Academic | Class 12th Year of Passing | Year | M | Later than #16 |
| 20 | Academic | Class 12th Grade Type + Score | Percentage / CGPA | M | Same as #17 |
| 21 | Academic | Class 12th Medium | Dropdown | M | English / Other |
| 22 | Academic | Undergraduate Qualification | Dropdown | M | B.Com / BBA / BMS |
| 23 | Academic | Qualification Status | Dropdown | M | Completed / Pursuing |
| 24 | Academic | UG Institution Name | Text | M | Max 150 |
| 25 | Academic | UG CGPA / Percentage | Number | M if Completed | Same as #17 |
| 26 | Academic | UG Year of Passing | Year | M | Later than #19 |
| 27 | Academic | Medium of Instruction | Dropdown | M | English / Other |
| 28 | Academic | Higher Qualification | Yes / No | M | Yes → mandatory text box for details |
| 29 | Work Experience | Employment Status | Dropdown | M | Fresher / Experienced |
| 30 | Work Experience | Organization Name | Text | If Experienced | Shown only if #29 = Experienced |
| 31 | Work Experience | Designation | Text | If Experienced | Same |
| 32 | Work Experience | Functional Area | Text | If Experienced | Same |
| 33 | Work Experience | Experience | YY / MM | If Experienced | Years 0–30, months 0–11 |
| 34 | Documents | Aadhaar Card | Upload | M | PDF/JPG/PNG, max 5 MB |
| 35 | Documents | PAN Card | Upload | — | Same |
| 36 | Documents | Class 10th Marksheet | Upload | M | Same |
| 37 | Documents | Class 12th Marksheet | Upload | M | Same |
| 38 | Documents | Graduation Marksheet / Result | Upload | If Completed | Same |
| 39 | Documents | Photograph | Upload | M | JPG/PNG, max 2 MB |
| 40 | Documents | Signature | Upload | M | JPG/PNG, max 1 MB |
| 41 | Documents | Resume | Upload | — | PDF/DOC/DOCX, max 5 MB |
| 42 | Declaration | Candidate Declaration | Checkbox | M | Stores timestamp; locks profile (Admin can unlock) |

Each step shows Completed / Pending. Profile Completion % = filled ÷ applicable fields (hidden conditional fields don't count).

### 6.3 Counsellor custom fields (GL-15)

Filled by the counsellor during or after the call, in a "Counsellor Discussion" tab and a side panel that stays open while logging a call. Internal only. Every field autosaves and every change is recorded in history.

| # | Field | Type | Options / logic |
| --- | --- | --- | --- |
| 1 | Is Parent/Guardian involved in career decision? | Dropdown | Yes / No |
| 2 | Key Decision Influencer in Family | Name + Relation | Name (text) + Relation (Father, Mother, Sibling, Spouse, Relative, Self, Other) |
| 3 | Job Aspirations Domain | Text | Max 150 |
| 4 | Fresher or Working | Dropdown | Fresher / Working — same stored field as profile #29 |
| 5 | Currently Working (Company Name) | Text | Only if #4 = Working; same field as profile #30 |
| 6 | Current Salary | Number (INR/month) | Only if #4 = Working |
| 7 | Is experience relevant to GCC hiring profiles? | Dropdown | Yes / No; only if #4 = Working |
| 8 | Candidate Level of Decision Making | Dropdown | High / Medium / Low |
| 9 | Parents' Level of Decision Making | Dropdown | High / Medium / Low |
| 10 | Candidate's Interest Level in Professional Qualification | Dropdown | High / Medium / Low |
| 11 | Interested in a 1-year industry-aligned program? | Dropdown | Yes / No |
| 12 | With whom does the candidate discuss career growth? | Name + Relation | Same as #2 |
| 13 | Interested in Professional Courses – CPA/ACCA/EA etc.? | Dropdown | Yes / No |
| 14 | Preferred Professional Qualification | Dropdown | Only if #13 = Yes; US CPA / ACCA / US EA / US CMA / Other |
| 15 | Interested in One-on-One discussion with Expert? | Dropdown | Yes / No; Yes creates follow-up "Expert one-on-one" |
| 16 | Family Size | Number | 1–20 |
| 17 | Earning Members in Family | Number | 0–20; not more than #16 |
| 18 | Name of Financial Co-applicant | Text | Only if #20 = No |
| 19 | Relation with Financial Co-applicant | Text | Only if #20 = No |
| 20 | Can candidate pay fees independently? | Dropdown | Yes / No |
| 21 | Financial Co-applicant Job/Business | Dropdown | Job / Business; only if #20 = No |
| 22 | Financial Co-applicant Monthly Earnings | INR | Only if #20 = No |
| 23 | Financial Co-applicant Monthly Expenses | INR | Only if #20 = No |
| 24 | Existing Loan in Family | Dropdown | Yes / No; Yes → mandatory details box (max 250) |
| 25 | Loan Default History in Family | Dropdown | Yes / No; Yes → mandatory details box (max 250) |
| 26 | Candidate Interested in Loan Facility | Dropdown | Yes / No |
| 27 | Any specific career concern/question? | Text Area | Max 1,000 |

- When a parent answer hides a child field (e.g. Working → Fresher), the child value is cleared on save; history keeps the old value.

- Every dropdown and number field here and in 6.2 is available as a list column, filter and export column.

## 7. Lead stages and dispositions

Every lead is in exactly one stage. A counsellor changes it by saving a disposition after each call or interaction; every open stage must carry a next follow-up date.

As per attached excel

### Rules

- GL-18 Attempt limit: 10 consecutive "Not connected" dispositions over at least 3 days move the lead to Lost. Any re-enquiry reopens it.

- GL-19 No dead ends: a lead in Untouched, Not Connected, Connected, Interested, Application In Progress or Re-enquired must always have one open follow-up. A disposition in these stages cannot be saved without a follow-up date-time in the future.

- GL-20 Locked stages: counsellors cannot manually set Application Submitted or Re-enquired.

## 8. SMS and email

Three ways to send go live: per-lead (counsellor from the lead page), bulk (Admin to a filtered list), and automatic (triggered by lead events). All use approved templates and every message is logged on the lead's timeline.

### 8.1 Templates (GL-21)

- Admin creates SMS and email templates: name, channel, body, and for email a subject.

- SMS: only DLT-approved templates can be used (India TRAI rule). Each SMS template stores its DLT Template ID and Sender ID; variable parts must match the approved format.

- Email: plain rich-text editor (bold, links, bullet lists, logo image). Sent from a GCC domain address with SPF/DKIM set up.

- Placeholders: {first_name}, {last_name}, {counsellor_name}, {counsellor_mobile}, {program_interest}, {lead_id}. Missing value → placeholder removed, never sent as raw text.

- Template status: Active / Inactive.

### 8.2 Per-lead send (GL-22)

On the lead page: "Send SMS" / "Send Email" → choose template → preview with real values → Send. Email also allows editing the text before sending. Counsellors can send only to their own leads.

### 8.3 Bulk send (GL-23)

- Admin filters the lead list, selects leads (or "all matching filter").

- Clicks Bulk SMS or Bulk Email, picks a template, previews one sample.

- Chooses Send now or Schedule (date-time).

- Confirm screen shows: total selected, excluded (opted out, invalid mobile/email, duplicate), final count.

- Sends in the background in batches; Admin sees a campaign report: queued, sent, delivered, failed (with reasons).

Max 50,000 recipients per bulk send. Bulk sends run between 9 am and 9 pm only; scheduled times outside that window are blocked.

### 8.4 Automations (GL-24)

Admin can switch each on/off and pick its template.

| Trigger | Channel | When | Default |
| --- | --- | --- | --- |
| New lead created (Meta, Quick Add) | SMS + Email | Immediately | On |
| New lead from bulk upload | SMS + Email | Only if "Send welcome message" ticked | Off |
| Lead assigned / reassigned | SMS to candidate with counsellor name and number | Immediately | On |
| First "Not connected" disposition | SMS: "We tried to reach you" | Immediately | On |
| Stage → Interested | Email with program details | Immediately | On |
| Stage → Application Submitted | SMS + Email acknowledgement | Immediately | On |
| Re-enquired | SMS: "Your counsellor will call you shortly" | Immediately | On |

Automations never fire for Junk / Invalid leads and never twice for the same trigger on the same lead within 24 hours.

For Whatsapp – we will confirm once we have onboarded vendor.

### 8.5 Delivery and opt-out (GL-25)

- Delivery status from the SMS/email provider (sent, delivered, failed, bounced) updates the timeline entry.

- A reply of STOP to SMS, or the unsubscribe link in email, marks the lead "Opted out" for that channel. Opted-out leads are excluded from bulk and automated messages; per-lead transactional messages show a warning.

- Providers sit behind one adapter so the vendor can be changed without code changes elsewhere.

## 9. Lead history, activity and timeline

Everything that happens to a lead is recorded once, with who, what and when, and shown on one timeline. Nothing on the timeline can be edited or deleted by anyone.

GL-26 Timeline events (newest first, filterable by type):

| Type | What is shown |
| --- | --- |
| Lead created | Source, Meta campaign/ad/form or upload file name, created by |
| Re-enquiry | Source, what fields were filled |
| Assignment | From → to, by (Round-robin / Admin name), reason |
| Stage change | Old stage → new stage, disposition, reason |
| Call log | Disposition, duration (if entered), call note |
| Follow-up | Created, completed, missed / overdue |
| SMS / Email | Template, sent by (user or automation), status: sent / delivered / failed |
| Note | Note text, author |
| Field change | Field name, old value → new value, changed by |
| Document | Uploaded / replaced, file name |
| Export | Lead included in an export, by whom (visible to Super Admin only) |

Each entry shows actor (user name, "System", "Round-robin" or "Automation") and exact date-time (IST).

GL-27 History tab: a separate table of every field change on the lead (profile + custom fields + system fields) with old value, new value, user, time. Super Admin and Admin only.

GL-28 User activity log (Super Admin): across the whole CRM — logins/logouts, users created/deactivated, leads assigned/reassigned, bulk uploads, bulk sends, exports, template and automation changes. Filter by user and date; exportable.

GL-29 Lead page header: Name, Lead ID, Stage, Owner, First Source, Latest Source, Mobile, Email, Next Follow-up, Last Activity, with action buttons: Log Call / Update, Add Follow-up, Add Note, Send SMS, Send Email, Assign (Admin). Tabs below: Overview, Student Profile, Counsellor Discussion, Timeline, Follow-ups, Notes, History.

## 10. Notifications

Counsellors are alerted the moment a lead or follow-up needs them; Admin is alerted when a counsellor misses it. Notifications appear in a bell icon with unread count, plus a browser pop-up (browser push) when the CRM tab is open or in the background.

GL-30 Notification list:

| Event | Who | When |
| --- | --- | --- |
| New lead assigned (round-robin or manual) | Counsellor | Immediately |
| Bulk assignment | Counsellor | One alert: "25 leads assigned to you by <Admin>" |
| Lead reassigned away | Old counsellor | Immediately |
| Re-enquiry on own lead | Counsellor | Immediately |
| Follow-up due | Counsellor | 15 minutes before |
| Follow-up overdue | Counsellor | At due time |
| Follow-up overdue 2+ hours | Admin | At due + 2 hrs |
| Lead still Untouched after 30 min (within working hours) | Counsellor | At 30 min |
| Lead still Untouched after 2 hrs | Counsellor + Admin | At 2 hrs |
| Leads pending in Unassigned pool | Admin | Immediately when a lead lands there; reminder every hour while count > 0 |
| Language barrier disposition | Admin | Immediately (to reassign) |
| Bulk upload / bulk send finished | User who started it | On completion |
| Meta integration error | Super Admin | After retries fail |

GL-31 Counsellor home ("My Day"): on login, the counsellor lands on four counters that open filtered lists — New / Untouched, Follow-ups due today, Overdue, Interested with no activity in 3 days. Clicking a notification opens the lead directly.

Working hours for the Untouched timers: 9:30 am – 7:00 pm, Monday – Saturday (configurable); leads arriving outside these hours start their timer at the next working-day start.

## 11. Lead list, search, smart filters, notes, import and export

### 11.1 Lead list (GL-32)

Default columns: Lead ID, Name, Mobile, Email, Stage, Owner, First Source, Latest Source, City, Program Interest, Created On, Last Activity, Next Follow-up. Users can show/hide and reorder columns (saved per user). Sort by any column. Page size 25 / 50 / 100. Total count shown. Overdue follow-up rows get a red marker. Target: 50 rows load in under 2 seconds.

### 11.2 Search (GL-33)

One search box at the top of every screen. Finds by name (partial), mobile (full or last 4+ digits), email (partial), Lead ID. Results respect visibility (GL-07). Under 1 second.

### 11.3 Smart filters (GL-34)

Filter panel with any field: Stage, Owner, Source, Meta campaign / ad set / form, Upload file, Created date, Last activity date, Next follow-up date, City, State, Program Interest, Opted out, Re-enquired, Profile Completion %, and every dropdown/number field from the profile and counsellor fields. Operators by type: is / is not / any of; contains; empty / not empty; before / after / between / today / yesterday / last 7 days / this month.

Ready-made smart filters (one click, scoped to the user's leads):

| Smart filter | Logic |
| --- | --- |
| New today | Created today |
| Untouched | Stage = Untouched |
| Follow-ups today | Next follow-up is today |
| Overdue | Follow-up due time passed, still open |
| Interested | Stage = Interested |
| No activity 3+ days | Open stage, last activity more than 3 days ago |
| Re-enquired | Re-enquired in last 7 days |
| Unassigned (Admin) | No owner |
| Owner inactive (Admin) | Owner is deactivated |

Any user can save their own filter combination with a name ("My saved filters").

### 11.4 Notes (GL-35)

Add Note on the lead page: free text up to 2,000 characters. Notes show author and time on the timeline and in the Notes tab. Author can edit within 15 minutes; after that the note is locked. Notes cannot be deleted.

### 11.5 Follow-ups (GL-36)

Created from a disposition or with "Add Follow-up": type (Call back, Follow-up call, Counselling session, Expert one-on-one, Document collection, Other), date-time (future only), note. Status: Open → Done / Cancelled; Overdue is set automatically. Counsellor sees Today / Overdue / Upcoming lists.

### 11.6 Import (GL-37)

Same as bulk upload (Section 4.4). Import can also update existing leads: match on Lead ID or mobile, update only the mapped columns, never change owner unless an "Owner email" column is mapped and the uploader is Admin.

### 11.7 Export (GL-38)

- Super Admin and Admin only. Exports the current filtered list with the selected columns (any field, including profile and counsellor fields).

- Formats: .xlsx and .csv.

- Up to 10,000 rows downloads at once; larger exports are prepared in the background and the download link appears in notifications (valid 24 hours).

- Every export is logged: who, when, filter used, row count (GL-28).

## 12. WhatsApp and dialer (after vendor selection)

Neither ships on Tuesday, but the build must leave room for both so they plug in without rework.

GL-39 WhatsApp — prepare now: keep the messaging layer channel-agnostic (same template table, same timeline entry type, same opt-out flag per channel) so WhatsApp is added as a third channel. Vendor (WhatsApp Business API provider) to be confirmed by GCC.

GL-40 Dialer — prepare now:

- Until a dialer is connected, calls are logged manually through the disposition popup (Section 7.2), with optional duration.

- Keep a calls table separate from dispositions with columns ready for dialer data: direction, start time, end time, talk time, status, recording URL, dialer call ID.

- Keep a "Call" button placeholder on the lead page and list rows; for now it opens the phone's dialler (tel: link) and then the disposition popup.

- Dialer vendor and integration method (click-to-call API, call webhooks) to be shared by GCC after onboarding.

## 13. Go-live checklist and decisions needed

The release goes live only when every test below passes on production with real Meta forms.

### 13.1 Go-live tests

- ☐ Super Admin creates an Admin with name, email, designation; the Admin receives a login email and must set a new password on first login.

- ☐ Admin creates a counsellor; the counsellor receives credentials; Admin cannot create another Admin.

- ☐ A deactivated counsellor cannot log in and stops receiving round-robin leads at once.

- ☐ A counsellor sees only assigned leads in list, search, filters and lead page; searching another counsellor's mobile shows only "assigned to another counsellor".

- ☐ A test Meta lead appears in the CRM within 60 seconds with campaign, ad set, ad and form names, assigned to a logged-in counsellor.

- ☐ 9 test Meta leads with 3 counsellors logged in go 3 / 3 / 3; a logged-out counsellor gets none.

- ☐ With no counsellor logged in, a Meta lead goes to the Unassigned pool, Admin is alerted, and it is assigned when a counsellor logs in.

- ☐ Resending the same Meta webhook creates no second lead.

- ☐ A Meta lead with an existing mobile updates the old lead (Re-enquired entry), creates no new lead and alerts the owner.

- ☐ Bulk upload of 1,000 rows with 50 bad mobiles and 20 duplicates gives a correct result count and an error file with each row and reason.

- ☐ Admin bulk-reassigns 100 leads split among 4 counsellors: 25 each; old owners lose access; timeline shows each reassignment.

- ☐ Quick Add with an existing mobile is blocked before save.

- ☐ "Interested" disposition cannot be saved without a follow-up date; "Not interested" cannot be saved without a reason.

- ☐ Choosing Working in custom field #4 shows #5–7; switching to Fresher hides and clears them; history keeps the old values.

- ☐ Per-lead SMS uses a DLT template and shows Delivered on the timeline; bulk email to 500 leads shows a campaign report.

- ☐ New-lead welcome SMS and email fire automatically for Meta leads and not for bulk uploads (unless ticked).

- ☐ Follow-up reminder appears 15 minutes before due; overdue alert reaches Admin after 2 hours.

- ☐ Export by Admin includes profile and custom fields; counsellor has no export button.

- ☐ Every action above appears on the lead timeline and in the Super Admin activity log.